# 7 Identify Project Risks with Responses for those Risks

1. The Core Requirement (The Magic Number is 7)

To get full credit for this section, you must identify a minimum of 7 project risks. Keep in mind that in project management, a risk can be a negative threat (e.g., bad weather delays work) or a positive opportunity (e.g., finishing early allows for extra feature development).

2. The 6 Mandatory Elements per Risk

For every single one of your 7 risks, you must explicitly write out the following 6 pieces of information:

- Risk Description: Clearly state the cause and effect. (Example: "If the lead developer gets sick, then coding will fall behind schedule by 1 week.")

- Mitigation: Your proactive plan. What will you do right now to make this risk less likely to happen, or less damaging if it does?

- Contingency: Your reactive plan. What exactly will you do if the risk actually occurs?

- Impact Rating: Rate how bad (or good) it would be if it happens (e.g., Low, Medium, or High).

- Possibility (Probability) Rating: Rate how likely it is to happen (e.g., Low, Medium, or High).

- Overall Priority: Combine the impact and possibility to give it a final priority rating (e.g., Low, Medium, High, or Critical).

3. Grading Rubric & How to Maximize Your Score

This rubric is highly unforgiving if you miss small details. Here is how your peers will score you:

- 0 Points: The section is missing entirely.

- 3 Points: You only listed 1 to 4 risks total. OR, you listed 7 risks, but more than 4 of them are missing one of the mandatory elements listed above.

- 5 Points: You only listed 1 to 6 risks total. OR, you listed 7 risks, but more than 2 of them are missing one of the mandatory elements.

- 7 Points (Maximum Score): You listed at least 7 risks, and exactly 7 (or more) of them contain ALL 6 required pieces of information (Description, Mitigation, Contingency, Impact, Possibility, Priority).